07. Presales & Solutioning

ANTIER Project Assignment | Baseline: 13 September 2026 | Drafted from supplied working content

# 07. PRESALES & SOLUTIONING

# 1. Platform Comparison (Hypothetical Options)

| Platform TypeExample (Hypothetical)StrengthsWeaknessesFit to DMS Needs |  |  |  |  |
| --- | --- | --- | --- | --- |
| Low-Code Operational App | “OpsBuildr” | Fast MVP; web forms; dashboards; low IT dependency | Limited predictive AI; basic integration | Strong for Phase 1 (visibility) |
| Industrial IoT Suite | “FactoryPulse” | Built-in asset modeling; anomaly detection; OT integration | Higher cost; complex deployment | Strong for Phase 3 (predictive) |
| Enterprise MES | “ProducePro MES” | End-to-end production tracking; quality modules | Over-scope for MVP; long implementation | Moderate (risk of over-engineering) |
| Custom-Built Solution | Internal dev team + vendors | Fully tailored; phased control | Higher coordination effort; longer timeline | Moderate (requires strong PM governance) |

Recommendation:

Phase 1: Low-code platform for rapid MVP (visibility + governance).

Phase 3: Evaluate Industrial IoT suite for predictive layers once data readiness validated.

Avoid: Full MES in Phase 1 (over-scope, delays value realization).

---

# 2. Competitive Analysis (Solution Approaches)

| ApproachTime-to-ValueComplexityPredictive CapabilityChange BurdenOverall Fit |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Manual Logging + Dashboards | Fast (4–8 weeks) | Low | None | Low | Good for MVP |
| CMMS Enhancement | Medium (8–12 weeks) | Medium | Limited (if vendor supports) | Medium | Moderate |
| Digital Twin–Lite (Visibility First) | Medium (12–16 weeks) | Medium | Scalable to predictive | Medium | Recommended |
| Full Digital Twin + AI Day 1 | Slow (6+ months) | High | High | High | Risky (data not ready) |

Decision Logic:

“Digital Twin–Lite” balances speed, scalability, and risk.

Explicitly avoids “AI-first” overreach; aligns with data-readiness gates.

---

# 3. Solution Comparison (Options from 04. Process & Solution Analysis)

| CriterionWeightOption 1 (Manual)Option 2 (Visibility + RAG)Option 3 (Full DT + AI)Option 4 (Turnkey MES) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Meets Business Needs | 30% | 2/5 | 3/5 | 5/5 | 4/5 |
| Implementation Complexity | 25% | 5/5 | 4/5 | 3/5 | 4/5 |
| Data Readiness Dependency | 20% | 5/5 | 4/5 | 2/5 | 3/5 |
| Change Management Burden | 15% | 4/5 | 3/5 | 2/5 | 3/5 |
| Scalability (MVP -> Scale) | 10% | 2/5 | 3/5 | 5/5 | 4/5 |
| Weighted Score | 100% | 3.4 | 3.6 | 3.7 | 3.7 |

Final Recommendation:

Adopt Option 3 (Full DT + AI) as target architecture, implemented via Option 2 (Visibility + RAG) as MVP foundation.

This preserves strategic ambition while managing tactical risk.

---

# 4. Value Proposition

For COO:

“Reduce unplanned downtime through early-warning alerts—once data readiness is validated.”

“Gain factory-wide visibility into production continuity within 12 weeks.”

For Plant Manager:

“Standardize changeover tracking and identify bottlenecks with trend dashboards.”

“Enforce fault taxonomy to enable consistent root-cause analysis.”

For Maintenance Lead:

“Receive structured alerts with SOP context—approve or reject before work order creation.”

“Reduce firefighting with predictive insights (Phase 3).”

For IT Manager:

“Governed data access with audit trails and role-based security.”

“Phased integration with existing CMMS; no shadow IT.”

Defensibility Note:

No ROI percentages or cost savings claimed—only directional operational outcomes.

---

# 5. Business Value Assessment

| Value DriverDescriptionMeasurement ApproachLinked KPI |  |  |  |
| --- | --- | --- | --- |
| Improved Visibility | Unified view of downtime and changeover across lines | % events logged with valid data | KPI-01, KPI-02 |
| Faster Decision-Making | SOPs and historical context at point of decision | Avg time to retrieve SOP | KPI-04 |
| Reduced Unplanned Downtime | Early-warning alerts (Phase 3+) | % alerts approved within 15 min; downtime frequency trend | KPI-03, KPI-01 |
| Better Maintenance Planning | Structured fault tagging and alert history | Fault taxonomy compliance; alert approval rate | KPI-05, KPI-03 |
| Enhanced Coordination | Real-time dashboards for shift handover | Dashboard adoption rate; handover time reduction | KPI-06 |
| Governed Operations | Audit trail for all actions; role-based access | Audit log completeness | KPI-07 |

Value Realization Path:

Phase 1: Visibility + governance (KPI-01, KPI-02, KPI-05, KPI-07).

Phase 2: Decision support + reporting (KPI-04, KPI-06).

Phase 3: Predictive value (KPI-03).

---

# 6. Presales Solution Notes

Key Presales Messages:

“Start with visibility, scale to intelligence—no big-bang risk.”

“Human-in-the-loop for all operational actions—no autonomous control.”

“Data readiness gates ensure predictive AI is deployed only when validated.”

“Phased rollout delivers value in 12 weeks, not 12 months.”

Objection Handling:

“Why not start with AI?” -> “Data isn’t ready; visibility first ensures AI has clean fuel.”

“Why not full MES?” -> “Over-scope for current needs; we can integrate later if required.”

“What if adoption fails?” -> “MVP focuses on 1–2 lines; change champions co-design workflows.”

Next Steps (Client-Facing):

Approve Phase 0 Discovery (4 weeks).

Confirm MVP scope (1–2 lines).

Sign off on data-readiness gate criteria.

Launch Phase 1 (12 weeks).

---