09. Digital Twin, Predictive Intelligence & AI

ANTIER Project Assignment | Baseline: 13 September 2026 | Drafted from supplied working content

# 09. DIGITAL TWIN, PREDICTIVE INTELLIGENCE & AI

# 1. Digital Twin Concept

Definition (Business View):

A Digital Twin is a virtual representation of physical production assets and processes, connected to real-time operational data, enabling visibility, analysis, and (eventually) predictive insights.

What Is Represented:

Production lines (e.g., RFL-01 to RFL-06 – hypothetical sizing).

Assets (machines, dies, tooling).

States (Running, Idle, Setup/Changeover, Fault, Maintenance).

Events (downtime, changeover, alerts).

Why It Matters:

Enables unified visibility across lines.

Supports root-cause analysis (event -> asset -> line).

Foundation for predictive maintenance (once data ready).

What It Is Not:

Not a 3D engineering model.

Not a physics simulation.

Not a replacement for specialist OT/IoT architecture.

---

# 2. Digital Twin Model (Conceptual)

Entities:

Production Line -> contains -> Assets

Asset -> has -> State (Running, Idle, Fault, etc.)

Asset -> generates -> Events (Downtime, Changeover)

Event -> tagged with -> Fault Code (from taxonomy)

Asset -> linked to -> SOPs (via RAG)

Relationships:

One Line -> Many Assets

One Asset -> Many Events

One Fault Code -> Many Events

One Asset -> Many SOPs (many-to-many via RAG)

Defensibility Note:

This is a business entity model, not an engineering schema.

Detailed implementation (protocols, gateways, cloud) owned by specialists.

---

# 3. Digital Thread Concept

Definition:

The Digital Thread is the continuity and traceability of information across the lifecycle—from physical asset to digital event to decision to outcome.

Thread Flow:

Physical Asset (e.g., Machine MCH-101)

Event Logged (e.g., Downtime at 14:30, Fault F-012)

Decision Made (e.g., Maintenance Lead approves alert)

Action Taken (e.g., Work order created; die replaced)

Outcome Recorded (e.g., Machine running; downtime closed)

Learning Captured (e.g., Fault F-012 linked to Die DIE-205; SOP updated)

Purpose:

Enables root-cause analysis (event -> asset -> fault -> action -> outcome).

Supports continuous improvement (update SOPs based on outcomes).

Foundation for predictive AI (historical patterns -> future alerts).

---

# 4. Digital Twin / Digital Thread Design (Business-Level)

Design Principles:

Human-in-the-Loop: All operational actions require approval.

Data Readiness Gates: Predictive features deferred until data validated.

Phased Maturity: Visibility -> Analytics -> Anomaly Detection -> Predictive -> Prescriptive.

Layered View (Business):

Physical Layer: Lines, assets, operators.

Data Layer: Events, states, taxonomy (captured via forms/CMMS).

Digital Twin Layer: Virtual representation (entity model).

Analytics Layer: Dashboards, trends, KPIs.

Predictive Layer (Phase 3+): Anomaly detection, alerts.

Application Layer: Forms, dashboards, RAG assistant.

Human Decision Layer: Approval workflows, SOP review.

Action Layer: Work orders, notifications (human-triggered).

Specialist Boundary:

Layers 1–2: OT/IoT + Data Engineering specialists.

Layers 3–6: Solution Architect + BA (candidate).

Layers 7–8: Business users (governed by BA/PM).

---

# 5. Predictive Maintenance Use Cases

Use Case 1: Early-Warning Alert for Motor Overheat

Trigger: Vibration/temp anomaly detected (Phase 3+).

System Action: Generate alert with asset ID, anomaly type, SOP link.

Human Decision: Maintenance Lead approves/rejects.

If Approved: Create work order; notify technician.

Outcome Tracking: Log resolution time; update model confidence.

Use Case 2: Die Misalignment Prediction

Trigger: Historical pattern: Fault F-012 after 500 cycles on Die DIE-205.

System Action: Alert when cycle count approaches 480.

Human Decision: Maintenance Lead schedules preventive swap.

Outcome: Reduced unplanned downtime; updated SOP.

Defensibility:

No ML model specs; focus on business workflow and governance.

Explicitly gated by data readiness (Phase 3+).

---

# 6. Predictive Production Continuity Framework

Maturity Path:

Visibility (Phase 1): Log events; track KPIs.

Analytics (Phase 2): Trends, root-cause reports.

Anomaly Detection (Phase 3): Statistical/process deviations.

Predictive (Phase 4): Failure forecasting (RUL, classification).

Prescriptive (Phase 5+): Recommended actions (human-approved).

Governance Controls:

All predictions require confidence score display.

Human approval mandatory before action.

Outcome feedback loop to improve models.

Data Readiness Gates:

≥ 90% event logging compliance (KPI-01).

≥ 3 months structured data.

Fault taxonomy compliance ≥ 95% (KPI-05).

---

# 7. Data Readiness & Prediction Gates

Gate Criteria for Phase 3 (Predictive Pilot):

Data Quality: KPI-01 ≥ 90%, KPI-05 ≥ 95%.

Data Volume: 3+ months of continuous, structured events.

Process Readiness: Maintenance team trained on alert workflow.

Technical Validation: Data/ML specialists confirm signal sufficiency.

Gate Review Process:

Project Lead presents KPI dashboard to Steering Committee.

Data Lead presents sampling analysis (anomaly signal).

COO approves/rejects Phase 3 initiation.

If Gate Not Met:

Extend Phase 2; focus on data quality improvement.

Re-review in 4 weeks.

---

# 8. AI Governance & Human-in-the-Loop

AI Governance Principles:

Transparency: All AI recommendations show confidence score and rationale.

Accountability: Human approves/rejects all operational actions.

Fairness: Models reviewed for bias (e.g., asset-type skew).

Safety: No autonomous control; all actions human-triggered.

Human-in-the-Loop Workflow:

AI generates alert (e.g., “Motor MCH-101: 85% confidence overheat risk”).

Maintenance Lead reviews alert + SOP + historical context.

Lead approves (creates work order) or rejects (logs reason).

Outcome logged; model confidence updated.

AI Involvement Disclosure (Solution Context):

AI used for anomaly detection (Phase 3+), RAG knowledge retrieval.

AI does not replace human decision-making; all actions require approval.

AI models owned by ML specialists; BA/PM governs use cases and workflows.

---