Submission 02 - Product & Solution Strategy

ANTIER Project Assignment | Baseline: 13 September 2026 | Drafted from supplied working content

# SUBMISSION DOCUMENT 02: PRODUCT & SOLUTION STRATEGY

Product Vision

Empower operations and maintenance teams with a unified, intelligent platform transforming reactive firefighting into proactive, data-informed decision-making.

Product Objectives

PO-01 to PO-06 (see 05. Product Management).

Capability Framework

CAP-01 to CAP-08 (see 05. Product Management).

Proposed Solution

Phased Digital Twin–enabled platform: Visibility (Phase 1) -> Decision Support (Phase 2) -> Predictive Intelligence (Phase 3+).

Digital Twin Concept

Virtual representation of lines/assets/states/events; business entity model, not engineering schema.

Digital Thread Concept

Continuity from physical asset -> event -> decision -> action -> outcome -> learning.

Predictive Intelligence Use Cases

Early-warning motor overheat alert.

Die misalignment prediction based on cycle count.

AI Governance Approach

Transparency, accountability, fairness, safety; human-in-the-loop for all actions.

Platform Comparison

Low-code (Phase 1) -> Industrial IoT (Phase 3+); avoid full MES initially.

Feature Prioritization

Must Have: F-01, F-02, F-05, F-07 (MVP).

Should Have: F-06, F-04, F-08 (Phase 2).

Could Have: F-03 (Phase 3+).

MVP Definition

1–2 lines; forms, dashboards, taxonomy, audit logs; 12-week delivery.

Product Roadmap

Phase 0 (4w) -> Phase 1 (12w) -> Phase 2 (16w) -> Phase 3+ (16w+).

KPIs & Success Metrics

KPI-01 to KPI-07 (see 05. Product Management, 06. Data & Information).

Business Value

Improved visibility, faster decisions, reduced downtime, better planning, enhanced coordination, governed operations.

AI Involvement Disclosure

AI assisted with capability mapping, roadmap phasing, and value-proposition framing. All product vision, features, and KPIs were reviewed and finalized by the author. Predictive AI use cases are hypothetical and gated by data readiness.

---