Submission 03 - Project Lifecycle / Implementation

ANTIER Project Assignment | Baseline: 13 September 2026 | Drafted from supplied working content

# SUBMISSION DOCUMENT 03: PROJECT LIFECYCLE / IMPLEMENTATION

Project Lifecycle

Phase 0: Discovery (4w) -> Phase 1: MVP (12w) -> Phase 2: Scale (16w) -> Phase 3: Predictive (16w+).

Delivery Approach

Phased, iterative, MVP-first, governance-heavy, change-managed.

WBS

Level 1–3 breakdown (see 08. Governance & Delivery).

Project Schedule

High-level timeline (see 08. Governance & Delivery).

Milestones

M1 (Week 4), M2 (Week 16), M3 (Week 32), M4 (Week 33+).

Delivery Workstreams

BA, Solution Design, Data, Change, Governance.

RACI

Matrix (see 08. Governance & Delivery).

Governance Model

Daily/Weekly/Bi-Weekly/Monthly cadence; decision gates; escalation path.

Risks & Dependencies

RISK-01 to RISK-06; Assumptions A01–A05; Dependencies D01–D04.

Implementation Approach

Pilot (1–2 lines) -> Scale (all lines) -> Optimize (predictive).

Pilot / MVP Approach

Forms, dashboards, taxonomy, audit logs; 80% adoption target.

Testing & UAT Approach

Role-based UAT (Maintenance Lead, Shift Supervisors); go-live criteria.

Change Management

Change champions, training, adoption metrics.

Training & Adoption

Role-based sessions; login/usage tracking.

Go-Live / Continuous Improvement

Go-live criteria (training, KPI baseline, bug-free); monthly KPI reviews; roadmap adjustments.

AI Involvement Disclosure

AI assisted with WBS structuring, risk-identification, and governance-cadence framing. All delivery plans, milestones, and RACI were reviewed and finalized by the author. No technical implementation specs created.

---