DMS PROJECT MASTER DEFINITION

Working Document 1 of 16

DMS Dewas Factory-Wide Operational Intelligence Transformation Program

Client: Dewas Metal Sections Pvt. Ltd. (hypothetical engagement — case study)

Status: Draft for Sign-off

## Classification Key Used Throughout

DMS FACT — supported by publicly available DMS information

ASSUMPTION — created for this case study because internal DMS information is unavailable

RECOMMENDATION — our proposed solution, architecture, process or delivery decision

TO BE VALIDATED — requires confirmation during a real client engagement

# 1. Project Definition

Project Name:

DMS Dewas Factory-Wide Operational Intelligence Transformation Program

Client:

Dewas Metal Sections Pvt. Ltd. (hypothetical client engagement for case-study purposes)

Facility:

Dewas manufacturing plant only

## One-line definition

A factory-wide operational transformation, enabled by a Digital Twin and predictive intelligence, that lets DMS see what is happening, understand why, predict what's likely to happen next, and act before it costs production, quality or time.

What this is NOT:

This is not "a Digital Twin implementation." The Digital Twin and predictive AI are the enabling mechanism — the thing being delivered is earlier, better decisions across the factory.

# 2. Business Problem

| Level | Statement |
| --- | --- |
| Business Problem | DMS's Dewas operations run on fragmented, delayed information, so problems are discovered after they've already cost time, material or quality — not before. |
| Operational Problems | Unplanned downtime; reactive maintenance; changeover-driven losses; late-detected quality defects; schedule deviation; poor cross-line visibility; delayed management reporting |
| Root Causes | No unified real-time visibility across lines; maintenance driven by failure/calendar rather than condition; changeover knowledge held informally by operators; quality checked end-of-line rather than correlated upstream; no structured historical dataset linking cause to effect |
| Impact | Lost production time; higher scrap/rework; unpredictable delivery; maintenance cost concentrated in emergency repairs; decisions made on lagging indicators |
| Business Need | A connected, factory-wide operational data foundation supporting early detection and prediction |
| Desired Outcome | Reduced unplanned downtime, reduced changeover loss, improved on-time delivery, lower reactive maintenance cost, faster and more confident decisions |

Classification: RECOMMENDATION (problem hierarchy) built on ASSUMPTION (specific operational pain points) — labelled explicitly wherever this appears downstream.

# 3. Transformation Objective

SEE → UNDERSTAND → PREDICT → ACT → LEARN

Delivered through: Digital Twin + Data Foundation + Analytics + Predictive AI + Prescriptive Intelligence

Hero business capability:

Predictive Production Continuity — the ability to see disruption coming, regardless of its source (machine, changeover, schedule, quality), and act before production is affected.

# 4. Business Objectives

- Establish factory-wide real-time operational visibility (Dewas)

- Reduce unplanned downtime through early detection and prediction

- Reduce changeover-related time and quality loss

- Shift maintenance from reactive → condition-based → predictive

- Improve production schedule reliability and on-time delivery

- Improve quality traceability, catching deviation earlier

- Give leadership a single, trustworthy operational data source

- Build a reusable, AI-ready data foundation for continuous improvement and future expansion

Each objective traces directly to a row in the Business Problem hierarchy (Section 2) — no objective exists without a stated originating problem.

# 5. Scope

## In Scope

- Entire DMS Dewas facility (all assumed production lines and shared processes)

- Slitting, roll forming, cutting/pressing, tool room/die shop, quality/inspection, maintenance, production planning, material movement, dispatch

- Design and delivery planning for the full Digital Twin, analytics, and predictive/prescriptive intelligence capability, with implementation maturity progressing through the defined phases as data readiness allows

- Program governance, multi-workstream delivery, change management, training, hypercare, BAU handover

## Out of Scope (current program)

- Pune facility — flagged as future expansion candidate (RECOMMENDATION)

- Ranipet facility — same treatment

- Autonomous machine/control actions

- PLC/control system or ERP replacement

- Autonomous AI decision-making without human approval

- AI action-taking beyond approved notification/ticket-creation workflows

- Full 3D visualization (not required to prove the concept)

- Production-grade ML models, real IoT integration, real MES/ERP integration specs (case-study assignment, not a real build)

# 6. Factory Assumptions

| Element | Classification | Statement |
| --- | --- | --- |
| Facility | DMS FACT | Dewas is DMS's HQ and primary site; est. 1979; cold roll forming; products span Automobile, Railways, Solar Mounting, Air Pollution Control, ERW Tubes, General Engineering, Elevators |
| Historical footprint | DMS FACT (historical) | Slitting, nine roll-forming mills, band saws, circular saws, power presses documented historically (SEBI filing) |
| Line count | ASSUMPTION (sizing only) | 6 roll-forming lines (RFL-01–06) assumed as present-day consolidation of the historical footprint — not a claim about DMS's actual configuration; replaced by verified inventory in Phase 0 |
| Slitting | ASSUMPTION | 2 shared slitting lines feeding all 6 RFLs |
| Tool Room | ASSUMPTION | 1 shared tool room / die shop |
| Quality | ASSUMPTION | 6 line-level inline inspection points + 1 centralized QA lab |
| Asset count | ASSUMPTION (sizing only) | ~26–28 monitored assets total, used for program sizing / effort estimation only |
| Line prioritization | RECOMMENDATION | Weighted scoring model (volume, revenue criticality, downtime impact, failure history, data readiness, SLA criticality) determines rollout wave |
| Systems | ASSUMPTION | Mixed PLC maturity; no MES; partial ERP not integrated with shop floor |
| Historical data | ASSUMPTION (conservative) | Fragmented, partial — not a clean ML-ready dataset from day one |
| Maintenance model | ASSUMPTION | Predominantly reactive today |
| Shifts | ASSUMPTION | 2–3 shifts, 6-day operation |

Sign-off required:

The line count (6) and asset count (~26–28) drive every downstream effort estimate, WBS line item and cost model. Confirm or adjust before these propagate further.

# 7. Stakeholders

| Persona | Primary Concern |
| --- | --- |
| Executive Sponsor / Business Leadership | ROI, risk, timeline, business outcomes |
| Plant Manager | Cross-line performance, capacity, escalations |
| Production Manager (per line) | Line-level output, downtime, schedule adherence |
| Maintenance Manager | Asset health, work order prioritization |
| Quality Manager | Defect trends, root cause, spec compliance |
| Tool Room / Changeover Lead | Changeover time, tooling availability |
| IT/OT Lead | Security, integration, infrastructure |

All classified ASSUMPTION — real stakeholder map is a Phase 0 discovery output.

# 8. Decision Model

The system is designed around decisions, not dashboards:

| Persona | Key Decision | Enabled By |
| --- | --- | --- |
| Plant Manager | Which line needs attention right now? | Cross-line health ranking |
| Production Manager | Will today's target be met? | Shortfall prediction |
| Maintenance Manager | Which asset should be serviced next? | Failure risk ranking |
| Quality Manager | Is a defect trend emerging, and where? | Quality anomaly correlation |
| Tool Room Lead | Which tooling needs attention before next changeover? | Changeover risk prediction |
| Business Leadership | Is the program delivering value; where to invest next? | KPI / ROI trend reporting |

This model is the traceability anchor: any dashboard element, alert, or prediction that doesn't map to a row here doesn't get built.

# 9. Target Operating Model

Current-State Hypothesis (ASSUMPTION):

Fragmented data across manual logs / spreadsheets / partial ERP; no cross-line real-time visibility; reactive maintenance; tacit changeover knowledge; end-of-line quality checks; manual, delayed management reporting.

Target State:

Unified near-real-time Digital Twin across all Dewas lines; condition-based and progressively predictive maintenance; actively monitored and improving changeover performance; quality issues flagged before full-batch impact; leadership decisions supported by live, trustworthy data; continuous improvement loop driven by captured outcomes.

# 10. Digital Twin Definition

Explicit layer separation (load-bearing for the architecture document):

Physical Layer → Data Platform → Digital Twin Model → Analytics Platform → Application Layer → Action Layer

## State Model (per domain)

| Domain | States |
| --- | --- |
| Machine | Running, Idle, Setup/Changeover, Fault, Maintenance, Planned Stop, Unplanned Stop |
| Production | Planned, In Production, Behind Schedule, At Risk, Completed |
| Quality | Normal, Warning, Deviation, Hold, Rejected |
| Maintenance | Healthy, Monitoring, Inspection Required, Maintenance Scheduled, Fault, Under Repair |

Digital Thread:

Order → Product → Material → Production Line → Machine → Tooling → Process Parameters → Quality Result → Maintenance Event → Finished Product

# 11. AI Strategy

Governing principle:

Use AI where learning from historical patterns creates measurable value beyond a deterministic rule. Use rules where rules are sufficient and cheaper to maintain.

## Six Predictive Use Cases (priority order)

- Machine failure / unplanned downtime

- Changeover-related downtime / quality risk

- Production shortfall

- Maintenance requirement

- Quality anomaly

- Bottleneck

Model approach:

Selected empirically per use case based on observed data — not prescribed upfront. Candidates include anomaly detection, classification, regression, time-series forecasting, survival/time-to-event; bottleneck prediction explicitly favors rules/queueing logic over ML.

Activation gate:

No use case/asset enters predictive maturity until it clears a Data Readiness Score (availability, completeness, quality, granularity, historical depth, labelling, consistency, context). No model ships on insufficient data.

AI maturity path:

Descriptive → Diagnostic → Predictive → Prescriptive → Assisted/Agentic — gated by data readiness at each step, not calendar time.

Human-in-the-loop (non-negotiable):

AI observes → alerts → predicts → recommends → human approves → system executes approved workflow only (ticket/notification — never machine control).

Every prediction surfaces:

probability, prediction window, confidence, top contributing signals, recommended action, business impact if ignored — never a bare risk score.

RAG vs. Predictive AI:

RAG answers "what does procedure say" (SOPs/manuals); Predictive AI answers "what's likely to happen" (operational data). AI Assistant blends both. AI Agent executes only approved workflows — no autonomous action.

# 12. Program Phases

| Phase | Objective |
| --- | --- |
| Phase 0 | Discovery & Assessment |
| Phase 1 | Foundation & Data Enablement |
| Phase 2 | Digital Twin & Real-Time Visibility (rolled out by prioritized wave, not simultaneously) |
| Phase 3 | Advanced Analytics |
| Phase 4 | Predictive Intelligence (activated per use case/asset against readiness gates) |
| Phase 5 | Prescriptive Intelligence & AI Assistance |
| Phase 6 | Optimization & Continuous Improvement |

Duration:

~14–16 months, illustrative — factory-wide commitment, phased execution, not a pilot-then-decide model.

# 13. Golden Thread (Narrative Device)

RFL-02 Bearing Degradation is the single worked scenario carried through every document — BA chain, architecture, AI use case, PM/KPI tie-back — as the primary illustration. Changeover-risk and production-shortfall scenarios serve as lighter, one-paragraph parallel proof points showing the pattern generalizes beyond machine failure.

# 14. Success Criteria for the Assignment

The assignment succeeds if Nikhil concludes:

- Discovery-style thinking visibly precedes solution design

- Factory-wide ambition is real, but execution risk is honestly managed via phasing and data-readiness gates

- Every requirement, dashboard element, and AI claim traces to a stated decision or business need

- AI is applied with judgment (rules where sufficient, ML where it adds value) — not decoratively

- The candidate is positioned as delivery owner, not architect/ML engineer

- No invented numbers or unsupported ROI claims anywhere

- AI-augmented delivery is disclosed transparently, with human ownership of decisions clearly retained

# 15. Final Deliverables

Submitted to Nikhil:

- Case Study PDF (22–28 pages)

- Executive Presentation PPTX (14–16 slides)

- PM Workbook XLSX

- (Optional) Technical Appendix PDF

Built, not submitted (absorbed as source content into the three core deliverables above):

Discovery Assessment, BRD, RTM, User Stories, Solution Architecture, Digital Twin/Digital Thread Design, Predictive Production Continuity Framework, AI Governance, ROI Model, Testing/UAT Strategy, Change Management Plan, Interview Defence Playbook

— End of Document 1 — DMS Project Master Definition —